Project Handoff Evaluation Rubric

Current Implementation - Specificity Focused

Version: 3.0 - Specificity Based

Generated: July 03, 2025

# Overview

This rubric evaluates project handoff documentation and meetings using an 8-section framework 
focused on content specificity and quality. The evaluation prioritizes concrete, project-specific 
details over generic responses.

The system uses AI analysis to distinguish between high-quality, specific content and 
generic, templated responses. This approach ensures handoffs demonstrate actual preparation 
and project understanding rather than form completion.

## Evaluation Principles

• Reward specific details: proper nouns, exact dates, quantities, dollar amounts

• Penalize generic responses: 'standard materials', 'will coordinate', 'TBD'

• Focus on project-specific information rather than templated language

• Evidence of actual preparation vs. form completion

• Foreman participation with meaningful, technical input

# Scoring Methodology

## Weighted Scoring System

The rubric uses a scaled 100-point system combining content quality assessment 
with foreman attendance verification:

• Content Quality (75 points): Evaluation across 8 sections totaling 100 raw points
• Foreman Attendance (25 points): Binary assessment based on meaningful participation

Final Score = (Content Score ÷ 100 × 75) + (Attendance Score)

## Content Sections (100 Raw Points → 75 Scaled Points)

| Section | Raw Points | Description |
| --- | --- | --- |
| Customer Review | 10 points | Customer organization and contacts named, relationship history documented, specific concerns identified |
| Schedule Review | 15 points | Specific start/end dates, crew planning, integration with other trades, milestone identification |
| Material Review | 15 points | Specific materials with quantities, suppliers identified, lead times, installation sequence |
| Risk Review | 15 points | Project-specific risks identified, detailed mitigation strategies, site-specific hazard analysis |
| Equipment Review | 10 points | Specific equipment types, costs/rates, provider identification, delivery timeline, responsibility assignments |
| Project Scope Review | 20 points | Evidence of actual drawing review, scope clearly defined, estimating handoff complete, technical documentation |
| Foreman Comments | 10 points | Foreman present and active, specific suggestions/concerns, actionable items, expertise applied |
| Payroll Review | 5 points | Specific payroll attributes confirmed, labor codes verified, setup completion documented |

# Detailed Section Breakdown

Section 1: Customer Review (10 points)

Description: Customer organization and contacts named, relationship history documented, specific concerns identified

### Scoring Components:

| Component | Points | Scoring Guide |
| --- | --- | --- |
| Customer Identity | 3 | 3=Specific organization/contacts named ¦ 2=Some names ¦ 1=Generic identification ¦ 0=Not identified |
| Relationship History | 3 | 3=Specific past projects documented ¦ 2=Some history ¦ 1=Basic mention ¦ 0=No history |
| Current Concerns | 3 | 3=Specific requirements/concerns identified ¦ 2=Some concerns ¦ 1=Generic concerns ¦ 0=No concerns |
| Evidence Quality | 1 | 1=Concrete details with proper nouns ¦ 0=Generic statements |

Section 2: Schedule Review (15 points)

Description: Specific start/end dates, crew planning, integration with other trades, milestone identification

### Scoring Components:

| Component | Points | Scoring Guide |
| --- | --- | --- |
| Timeline Specificity | 4 | 4=Specific start/end dates ¦ 3=Clear dates ¦ 2=General timeline ¦ 1=Vague dates ¦ 0=TBD |
| Crew Planning | 4 | 4=Crew size with man-day calculations ¦ 3=Crew details ¦ 2=Basic planning ¦ 1=Minimal details ¦ 0=No planning |
| Trade Integration | 4 | 4=Detailed coordination with other trades ¦ 3=Good coordination ¦ 2=Basic integration ¦ 1=Limited coordination ¦ 0=No coordination |
| Milestone Management | 3 | 3=Milestones with responsible parties ¦ 2=Some milestones ¦ 1=Basic milestones ¦ 0=No milestones |

Section 3: Material Review (15 points)

Description: Specific materials with quantities, suppliers identified, lead times, installation sequence

### Scoring Components:

| Component | Points | Scoring Guide |
| --- | --- | --- |
| Material Specificity | 4 | 4=Specific materials with quantities ¦ 3=Good details ¦ 2=Some specifics ¦ 1=Basic list ¦ 0=Generic materials |
| Supplier Information | 4 | 4=Suppliers identified by name ¦ 3=Some supplier info ¦ 2=Basic supplier data ¦ 1=Limited info ¦ 0=No supplier info |
| Lead Time Planning | 4 | 4=Specific lead times with dates ¦ 3=Good timing info ¦ 2=Basic timing ¦ 1=Limited timing ¦ 0=No lead times |
| Installation Process | 3 | 3=Detailed installation sequence ¦ 2=Some process info ¦ 1=Basic process ¦ 0=No installation planning |

Section 4: Risk Review (15 points)

Description: Project-specific risks identified, detailed mitigation strategies, site-specific hazard analysis

### Scoring Components:

| Component | Points | Scoring Guide |
| --- | --- | --- |
| Risk Identification | 5 | 5=Project-specific risks (not generic) ¦ 4=Good risk ID ¦ 3=Some specific risks ¦ 2=Mix of generic/specific ¦ 1=Mostly generic ¦ 0=Only generic |
| Mitigation Strategies | 5 | 5=Detailed mitigation for each risk ¦ 4=Good strategies ¦ 3=Some mitigation ¦ 2=Basic strategies ¦ 1=Limited mitigation ¦ 0=No mitigation |
| Site-Specific Analysis | 3 | 3=Comprehensive site analysis ¦ 2=Good site considerations ¦ 1=Basic site factors ¦ 0=No site-specific analysis |
| Prevention Methods | 2 | 2=Specific prevention methods described ¦ 1=Some prevention ¦ 0=No prevention methods |

Section 5: Equipment Review (10 points)

Description: Specific equipment types, costs/rates, provider identification, delivery timeline, responsibility assignments

### Scoring Components:

| Component | Points | Scoring Guide |
| --- | --- | --- |
| Equipment Specificity | 3 | 3=Specific equipment types listed ¦ 2=Good equipment details ¦ 1=Basic equipment info ¦ 0=Generic equipment |
| Cost Information | 2 | 2=Costs or rental rates provided ¦ 1=Some cost info ¦ 0=No cost information |
| Provider Details | 2 | 2=Equipment provider identified ¦ 1=Some provider info ¦ 0=No provider information |
| Timeline and Responsibility | 2 | 2=Delivery timeline and clear responsibilities ¦ 1=Some timing/responsibility info ¦ 0=No timeline/responsibility |
| Analysis Quality | 1 | 1=Thorough analysis vs 'standard equipment' ¦ 0=Generic responses |

Section 6: Project Scope Review (20 points)

Description: Evidence of actual drawing review, scope clearly defined, estimating handoff complete, technical documentation

### Scoring Components:

| Component | Points | Scoring Guide |
| --- | --- | --- |
| Drawing Review Evidence | 6 | 6=Specific drawing numbers/dates referenced ¦ 5=Good drawing evidence ¦ 4=Some drawing specifics ¦ 3=Basic drawing review ¦ 2=Limited evidence ¦ 1=Minimal evidence ¦ 0=No evidence |
| Scope Definition | 5 | 5=Clear scope with inclusions/exclusions ¦ 4=Well-defined scope ¦ 3=Generally clear scope ¦ 2=Some scope clarity ¦ 1=Basic scope ¦ 0=Unclear scope |
| Estimating Handoff | 5 | 5=Complete estimating handoff documented ¦ 4=Good handoff ¦ 3=Adequate handoff ¦ 2=Some handoff ¦ 1=Basic handoff ¦ 0=No handoff |
| Technical Documentation | 3 | 3=Technical docs provided (Bluebeam, markups) ¦ 2=Some documentation ¦ 1=Basic docs ¦ 0=No documentation |
| Response Quality | 1 | 1=Project-specific details vs templates ¦ 0=Templated responses |

Section 7: Foreman Comments (10 points)

Description: Foreman present and active, specific suggestions/concerns, actionable items, expertise applied

### Scoring Components:

| Component | Points | Scoring Guide |
| --- | --- | --- |
| Participation Level | 4 | 4=Active participation with expertise ¦ 3=Good participation ¦ 2=Some participation ¦ 1=Limited participation ¦ 0=No participation |
| Specific Input | 3 | 3=Specific suggestions/concerns documented ¦ 2=Some specific input ¦ 1=Basic input ¦ 0=No specific input |
| Actionable Items | 2 | 2=Clear actionable items identified ¦ 1=Some actionable items ¦ 0=No actionable items |
| Evidence of Expertise | 1 | 1=Clear evidence of foreman expertise applied ¦ 0=No evidence of expertise |

Section 8: Payroll Review (5 points)

Description: Specific payroll attributes confirmed, labor codes verified, setup completion documented

### Scoring Components:

| Component | Points | Scoring Guide |
| --- | --- | --- |
| Payroll Attributes | 2 | 2=Specific payroll attributes confirmed ¦ 1=Some attributes ¦ 0=Generic review |
| Labor Codes | 2 | 2=Labor codes and classifications verified ¦ 1=Some verification ¦ 0=No verification |
| Setup Completion | 1 | 1=Setup completion documented ¦ 0=Not confirmed |

# Performance Level Classifications

| Performance Level | Score Range | Characteristics |
| --- | --- | --- |
| EXCELLENT | 60-100 points | High specificity, comprehensive project details, strong foreman input |
| GOOD | 40-59 points | Good specificity with some details, adequate preparation evident |
| SATISFACTORY | 20-39 points | Basic specificity, some gaps in detail or preparation |
| NEEDS IMPROVEMENT | 10-19 points | Limited specificity, significant preparation gaps |
| UNSATISFACTORY | 0-9 points | Generic responses, poor preparation, minimal specifics |

# Foreman Attendance Assessment (25 Points)

The foreman attendance component is evaluated separately from content quality and contributes 
25% of the total score. This assessment uses AI analysis to detect foreman presence and 
meaningful participation.

## Scoring Criteria

| Score | Requirements |
| --- | --- |
| 25 points | Foreman present AND provides meaningful, project-specific input AND contributes actionable suggestions |
| 0 points | Foreman not present OR no meaningful input OR only generic responses |

## AI Detection Method

The system analyzes the handoff documentation for evidence of foreman participation through:

• Direct quotes or paraphrased foreman input
• Specific technical suggestions or field expertise
• Project-specific concerns raised by field personnel
• Actionable items attributed to foreman
• Discussion of constructability or installation challenges

The AI focuses on ROLE and CONTRIBUTIONS rather than job titles, identifying field supervisors 
who provide installation insights and practical input.

# Implementation Notes

## AI Analysis Approach

The evaluation uses advanced language models (Claude 3.5 Sonnet or GPT-4) to analyze 
each section against specific criteria. The AI is prompted to:

• Reward concrete, project-specific details
• Penalize generic or templated responses
• Focus on evidence of actual preparation
• Distinguish between quality content and form completion
• Provide detailed justification for scoring decisions

## Quality Indicators

### High-Quality Response Indicators:

• Proper nouns (company names, contact names, locations)

• Specific dates and quantities

• Dollar amounts and time estimates

• Evidence of coordination planning

• Project-specific risk assessments

• Actionable next steps with responsibilities

### Low-Quality Response Indicators:

• 'We will coordinate' without specifics

• 'TBD' or 'to be determined'

• 'Standard' or 'typical' without details

• Single-sentence responses to complex topics

• Generic safety checklists without project context

• No evidence of foreman engagement

## Supported File Formats

The analyzer supports multiple input formats:

• Word documents (.docx)
• JSON files (converted to readable text)
• CSV files (processed as tabular data)
• Plain text files (.txt)

The system automatically detects file type and converts content to analyzable text format.